JobTrackr

Project Overview and Implementation Plan

Version 1.0

| Project type | Full-stack web application |
| --- | --- |
| Primary stack | React + Spring Boot + MongoDB |
| Target role | Junior Backend / Full Stack Developer |
| Current phase | Environment ready; backend implementation starting |

Prepared for mentor review and project execution

# 1. Executive Summary

JobTrackr is a full-stack job application tracking platform that helps users manage applications, interviews, follow-ups, deadlines, reminders and notifications in one place. The project is designed as a portfolio-quality application rather than a simple CRUD exercise. It will demonstrate backend architecture, authentication, MongoDB data modelling, business rules, advanced search, testing, email notifications, Docker and CI/CD.

# 2. Project Objectives

Build a complete, deployable web application using React, Spring Boot and MongoDB.

Demonstrate realistic backend business logic rather than only basic CRUD operations.

Show database design decisions that justify the use of MongoDB.

Implement authentication, authorization and user data isolation.

Add reminder and notification workflows, including email delivery.

Include unit tests, integration tests, code-quality checks, Docker and CI/CD.

Produce a project that can be explained clearly in interviews and reviewed confidently by a mentor.

# 3. Product Scope

## 3.1 Core user capabilities

Register and sign in securely.

Create, view, update and delete job applications.

Track application status, priority, source, location, skills and deadlines.

Add interview records and notes to an application.

Search, filter, sort and paginate applications.

Create follow-up, interview and application-deadline reminders.

Receive in-app notifications and email notifications.

View a dashboard with application statistics and conversion metrics.

## 3.2 Main application statuses

SAVED → APPLIED → OA_RECEIVED / PHONE_SCREEN → INTERVIEWING → OFFER → ACCEPTED

REJECTED and WITHDRAWN may occur from applicable stages. Invalid status changes will be rejected by backend business rules.

# 4. Notification and Email Module

The notification feature is part of the core project scope, not an optional demo endpoint.

Interview reminder: notify the user before a scheduled interview.

Follow-up reminder: prompt the user to contact a recruiter after a chosen date.

Application-deadline reminder: notify the user before a saved role closes.

In-app notification: display unread notifications in the React interface.

Email notification: send the same business reminder through an email service.

Delivery tracking: store PENDING, PROCESSING, SENT, FAILED and CANCELLED states.

Duplicate prevention: prevent repeated sending when the scheduler runs again.

Development mode: begin with a fake email service, then connect a real SMTP provider.

# 5. Proposed Architecture

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React + TypeScript | Pages, forms, dashboard, notification UI and API integration |
| Backend API | Java 21 + Spring Boot | REST APIs, validation, business logic and security |
| Persistence | MongoDB | Users, job applications, reminders and notifications |
| Authentication | Spring Security + JWT | Login, authorization and user-level data isolation |
| Email | Spring Mail through EmailService | SMTP email delivery behind an abstraction |
| Scheduling | Spring @Scheduled | Periodic processing of due reminders |
| Testing | JUnit, Mockito, Spring Boot Test | Unit and integration testing |
| Engineering | Docker, Jenkins, Checkstyle, SpotBugs, ESLint | Build, quality gates and CI/CD |

# 6. Why MongoDB Fits This Project

Job applications can contain variable numbers of interview rounds, notes, contacts, tags and status-history items.

Skills, interview records and status history fit naturally as embedded arrays within a job-application document.

Different companies may have different recruitment stages and optional fields.

The document model supports gradual schema evolution as the project adds fields.

Reminders and notifications remain separate collections because they require independent querying, status updates and pagination.

# 7. Initial MongoDB Collections

| Collection | Purpose | Important data |
| --- | --- | --- |
| users | Account and security data | email, passwordHash, roles, enabled, createdAt |
| jobApplications | Main application records | company, role, status, skills, interviews, notes, statusHistory |
| reminders | Scheduled business reminders | userId, applicationId, type, scheduledAt, channels, status |
| notifications | In-app messages | title, message, read, createdAt, related application/reminder |

# 8. Implementation Roadmap

| Phase | Status | Deliverable |
| --- | --- | --- |
| Phase 0 - Environment and repository | Completed | Java, Git, VS Code, Node.js, Docker, MongoDB and Spring Boot project are available. |
| Phase 1 - Backend foundation | Start now | Create project structure, JobApplication model, repository, service, controller and basic API tests. |
| Phase 2 - API quality | Next | Add DTOs, validation, global exception handling, pagination, update/delete and API documentation. |
| Phase 3 - Authentication | Planned | Add User model, registration, login, JWT, password hashing and user data isolation. |
| Phase 4 - Business logic | Planned | Implement legal status transitions, status history, interview records and advanced search/filtering/sorting. |
| Phase 5 - Reminder and notification | Planned | Create reminders, scheduler, in-app notifications, fake email flow, real SMTP and delivery status handling. |
| Phase 6 - Dashboard API | Planned | Add counts, response rate, interview conversion rate, offer rate and date-based analytics. |
| Phase 7 - React frontend | Planned | Build authentication, application list/detail/forms, dashboard, reminders and notification centre. |
| Phase 8 - Testing and quality | Planned | Expand unit/integration tests, code coverage, Checkstyle, SpotBugs and ESLint. |
| Phase 9 - Delivery | Planned | Add Docker Compose, Jenkins pipeline, deployment, README, architecture diagram and screenshots. |

# 9. Immediate Next Steps

The environment is already ready. The next development session should focus only on the backend foundation:

Create a Git repository and confirm the root structure: backend, frontend and README.md.

Confirm the Spring Boot application starts successfully while the MongoDB Docker container is running.

Create the JobApplication model and enums with a small set of essential fields.

Create JobApplicationRepository using MongoRepository.

Create JobApplicationService with create and find-all operations.

Create POST /api/applications and GET /api/applications.

Use Postman or an equivalent API client to save and retrieve the first document.

Commit the working foundation before adding validation or email functionality.

Recommended first commit: feat: initialize backend and add basic job application APIs

# 10. Definition of Done for Phase 1

☐ Spring Boot starts without errors.

☐ MongoDB runs in Docker and the application connects successfully.

☐ POST /api/applications saves a document.

☐ GET /api/applications returns stored documents.

☐ Data remains after restarting the Spring Boot application.

☐ Controller, service and repository responsibilities can be explained.

☐ The code is committed to Git with a meaningful commit message.

# 11. Quality Requirements

No credentials or email passwords committed to Git.

DTOs and validation before exposing a complete API.

Global exception responses with meaningful HTTP status codes.

Unit tests for service-layer business logic.

Integration tests for REST APIs and MongoDB behaviour.

Pagination for list endpoints.

Clear README with setup, architecture and design decisions.

Every generated code section must be read, understood, run and debugged manually.

# 12. Out of Scope for the First Release

Microservices, Kafka and Kubernetes.

Automated scraping of job websites.

Real payment processing.

AI-generated applications or automatic form submission.

SMS and mobile push notifications.

Complex distributed email queues.

# 13. Key Risks and Controls

| Risk | Control |
| --- | --- |
| Project becomes too large | Deliver in phases and protect the MVP scope. |
| AI-generated code is not understood | Generate small modules, copy manually, test and explain each design choice. |
| Duplicate emails | Track reminder processing state and use idempotency safeguards. |
| Credentials leak | Use environment variables and exclude local secrets from Git. |
| MongoDB model becomes unstructured | Use explicit Java models, validation and documented collection boundaries. |
| Only CRUD functionality is completed | Prioritise status rules, search, dashboard and notification workflow. |

# 14. Mentor Review Points

Is the project scope appropriate for a Junior Backend / Full Stack portfolio?

Is MongoDB sufficiently justified by the document structure and flexible recruitment workflow?

Are the notification and email requirements appropriately scoped?

Should any feature be removed or moved to a later phase?

Are there additional engineering requirements that should be included before implementation continues?